SIMATS ENGINEERING (SAVEETHA SCHOOL OF ENGINEERING)

Department of Computer Science and Engineering

CO1 ASSESSMENT TOOL 2  –  Agile Sprint Planning & User Story Workshop

| Course Code: | CSA10 / CSA1005 | Course Title: | Software Engineering |
| --- | --- | --- | --- |
| CO Assessed: | CO1 | Assessment: | Assessment Tool 2 – Agile Sprint Planning & User Story Workshop |
| Weightage: | 20% | Total Marks: | 25 |
| CO1 Statement: | Apply advanced methodologies and agile project management techniques to manage software projects effectively |  |  |
| Student Name: | S.Adhikesavan | Reg. No.: | 192521172 |
| Date: |  | Duration: | 60 minutes |

Code of Conduct I S.Adhikesavan-192521172 (Name / Reg No) certify that this submission is my original work and that I have adhered to the guidelines specified for this assessment. I understand that any violation of academic integrity rules will result in disciplinary action. Signature of the Student: _________________________

Annexure A – Agile Sprint Planning & User Story Workshop

Instructions to Students:

Each student is assigned an individual software project problem statement. Based on the given problem statement, perform an Agile Sprint Planning and User Story Workshop by applying Agile software engineering practices. Prepare a comprehensive sprint planning document covering the following aspects:Based on the given problem statement, perform an Agile Sprint Planning and User Story Workshop by applying Agile software engineering practices. Prepare a comprehensive sprint planning document covering the following aspects:

- Identify the Project Vision and Stakeholders

  - Define the project's vision, objectives, and identify all key stakeholders involved.

- Create Epics and User Stories

  - Break down the requirements into Epics and formulate well-structured User Stories using the format:
As a <user>, I want <feature>, so that <benefit>.

- Define Acceptance Criteria

  - Write clear and measurable acceptance criteria for each selected user story using the Given–When–Then format or equivalent.

- Prioritize the Product Backlog

  - Organize and prioritize the product backlog based on business value, customer needs, and project dependencies.

- Plan the Sprint Backlog

  - Select high-priority user stories for the first sprint and divide them into actionable development tasks.

- Estimate Effort Using Story Points

  - Assign story points to each selected user story using an appropriate estimation technique (e.g., Fibonacci sequence or Planning Poker) and justify your estimates.

- Present the Sprint Goal and Expected Deliverables

  - Define a clear sprint goal and describe the expected sprint deliverables, including the features to be completed at the end of the sprint.

Solution :

1. Project Vision and Stakeholders

  - Project Vision

The vision of this project is to develop an AI-powered medical appointment follow-up and care coordination system that helps hospitals manage patient follow-ups, upcoming consultations, pending diagnostic activities, and healthcare tasks efficiently.

The system provides automated reminders, tracks follow-up completion, assigns care coordination tasks to authorized staff, and generates reports. It aims to improve patient communication, reduce missed appointments, and support better coordination among healthcare professionals.

  - Project Objectives To maintain patient appointment and follow-up details.

- To send automated reminders for upcoming appointments and pending diagnostic activities.

- To track the completion of patient follow-up activities.

- To assign care coordination tasks to authorized healthcare staff.

- To provide dashboards for monitoring patient follow-ups.

- To generate reports on appointment status and follow-up completion.

- To protect patient information through authentication and access control.

  - Key Stakeholders

| Stakeholder | Role and Responsibility |
| --- | --- |
| Patients | Receive appointment reminders and follow-up notifications. |
| Doctors | Review appointments and monitor patient follow-up activities. |
| Nurses | Assist with patient follow-ups and update activity status. |
| Hospital Administrators | Manage users, permissions, and system operations. |
| Care Coordinators | Assign tasks and coordinate patient care activities. |
| Software Development Team | Design, develop, test, and maintain the system. |
| Product Owner | Define requirements and prioritize the product backlog. |
| Scrum Master | Facilitate Scrum activities and remove development obstacles. |

1.4 Project Scope

- Patient and appointment management.

- Follow-up scheduling.

- Automated reminders and notifications.

- Diagnostic activity tracking.

- Care coordination task assignment.

- Staff dashboards and reports.

- User authentication and access control.

Out of Scope for the Initial Sprint

- Integration with external hospital management systems.

- Advanced AI-based clinical recommendations.

- Direct integration with external laboratory systems.

- Advanced predictive analytics.

2. Create Epics and User Stories

An epic is a large requirement that can be divided into smaller user stories.

A user story describes a feature from the perspective of a user and explains its benefit.

2.1 Epic 1: Patient and Appointment Management

Description: Manage patient details and medical appointments.

User Story US01: Patient Registration

As a hospital staff member, I want to register patient details so that patient information can be maintained in the system.

User Story US02: Appointment Scheduling

As a hospital staff member, I want to schedule patient appointments so that consultations can be organized efficiently.

2.2 Epic 2: Appointment Follow-Up Management

Description: Schedule and track follow-up activities after medical consultations.

User Story US03: Schedule Follow-Up

As a doctor, I want to schedule patient follow-up activities so that patients receive timely medical attention after consultations.

User Story US04: Track Follow-Up Status

As a care coordinator, I want to update the status of follow-up activities so that completed and pending activities can be monitored.

2.3 Epic 3: Automated Reminders and Notifications

Description: Notify patients about upcoming appointments and pending activities.

User Story US05: Appointment Reminders

As a patient, I want to receive appointment reminders so that I do not miss my scheduled consultation.

User Story US06: Pending Diagnostic Reminders

As a patient, I want to receive reminders about pending diagnostic activities so that I can complete the required tests on time.

2.4 Epic 4: Care Coordination

Description: Assign and manage patient-related activities among authorized healthcare staff.

User Story US07: Task Assignment

As a care coordinator, I want to assign follow-up tasks to healthcare staff so that patient care responsibilities are clearly distributed.

User Story US08: Staff Dashboard

As a healthcare staff member, I want to view my assigned tasks so that I can complete pending activities efficiently.

2.5 Epic 5: Reports and Security

Description: Provide reports and protect confidential patient information.

User Story US09: Follow-Up Reports

As a hospital administrator, I want to generate follow-up reports so that I can monitor appointment and activity completion rates.

User Story US10: Role-Based Access Control

As a hospital administrator, I want to assign access permissions based on user roles so that confidential patient information is protected.

3. Define Acceptance Criteria

Acceptance criteria specify the conditions that must be satisfied for a user story to be considered complete.

The following criteria use the Given–When–Then format.

US01: Patient Registration

- Given: An authorized staff member is logged into the system.

- When: The staff member enters valid patient details and submits the registration form.

- Then: The system validates the information and saves the patient record.

- And: The system displays a successful registration message.

- And: If mandatory fields are missing, the system displays appropriate validation messages.

US02: Appointment Scheduling

- Given: A registered patient exists in the system.

- When: An authorized staff member enters a valid appointment date, time, and doctor.

- Then: The system saves the appointment details.

- And: The appointment appears in the appointment list.

US03: Schedule Follow-Up

- Given: A patient's consultation has been recorded.

- When: A doctor enters a follow-up date and relevant instructions.

- Then: The system saves the follow-up schedule against the correct patient record.

- And: The follow-up appears in the pending follow-up list.

US04: Track Follow-Up Status

- Given: A follow-up activity exists in the system.

- When: An authorized care coordinator updates its status.

- Then: The system records the new status and displays the updated information.

- And: The activity is shown as completed or pending, as applicable.

US05: Appointment Reminders

- Given: A patient has a scheduled appointment and valid notification preferences.

- When: The configured reminder time is reached.

- Then: The system generates a reminder containing the appointment date and time.

- And: The system records the notification status.

US06: Pending Diagnostic Reminders

- Given: A patient has an outstanding diagnostic activity.

- When: The configured reminder condition is met.

- Then: The system generates a notification about the pending activity.

- And: The notification status is recorded.

US07: Task Assignment

- Given: A care coordination task exists.

- When: An authorized coordinator assigns it to a staff member.

- Then: The task is associated with the selected staff member.

- And: The assigned staff member can view the task in their dashboard.

US08: Staff Dashboard

- Given: A healthcare staff member is authenticated.

- When: The staff member opens the dashboard.

- Then: The system displays the tasks assigned to that staff member.

- And: Each task displays its status and due date, where applicable.

US09: Follow-Up Reports

- Given: Follow-up activity records exist.

- When: An authorized administrator requests a report for a selected period.

- Then: The system displays the relevant follow-up records and their statuses.

- And: The report summarizes completed and pending activities.

US10: Role-Based Access Control

- Given: Users have different roles and access permissions.

- When: A user attempts to access a protected function.

- Then: The system grants access only if the user has the required permission.

- And: Unauthorized access attempts are denied.

4. Prioritize the Product Backlog

The product backlog is an ordered list of features, improvements, and requirements that need to be developed.

For this project, backlog priority is based on business value, patient needs, technical dependencies, and implementation requirements.

Priority definitions:

- High: Essential for the initial working system.

- Medium: Important for improving system functionality.

- Low: Can be implemented in a later sprint.

4.1 Product Backlog Table

| Priority | Story ID | User Story | Business Value |
| --- | --- | --- | --- |
| 1 | US01 | Patient Registration | Establishes patient records. |
| 2 | US10 | Role-Based Access Control | Protects confidential patient information. |
| 3 | US02 | Appointment Scheduling | Enables appointment management. |
| 4 | US03 | Schedule Follow-Up | Supports post-consultation care. |
| 5 | US04 | Track Follow-Up Status | Monitors patient follow-up activities. |
| 6 | US08 | Staff Dashboard | Helps staff manage assigned work. |
| 7 | US07 | Task Assignment | Improves care coordination. |
| 8 | US05 | Appointment Reminders | Helps reduce missed appointments. |
| 9 | US06 | Pending Diagnostic Reminders | Encourages timely completion of tests. |
| 10 | US09 | Follow-Up Reports | Supports administrative monitoring. |

Justification:

Patient registration, access control, and appointment scheduling establish the foundation of the system. Follow-up scheduling and tracking depend on reliable patient and appointment records.

Task assignment, dashboards, and automated notifications build on these foundational features. Reporting can be implemented after sufficient activity data becomes available.

The Product Owner may adjust this order after discussions with stakeholders and the development team.

5. Plan the Sprint Backlog

The sprint backlog contains the selected user stories and the tasks required to complete them during a sprint.

Sprint Number: Sprint 1
Duration: 2 Weeks
Sprint Team: Product Owner, Scrum Master, Developers, and Testers

5.1 Selected User Stories

For the first sprint, the team selects three high-priority user stories.

| Story ID | User Story | Story Points |
| --- | --- | --- |
| US01 | Patient Registration | 3 |
| US10 | Role-Based Access Control | 5 |
| US02 | Appointment Scheduling | 5 |
| Total |  | 13 |

The team assumes that the three stories can be completed within the sprint based on its estimated capacity and available resources. The final selection should be confirmed by the team during sprint planning.

5.2 Development Tasks

US01: Patient Registration

| Task ID | Development Task | Estimated Effort |
| --- | --- | --- |
| T01 | Design the patient registration form | 3 hours |
| T02 | Create the patient database structure | 3 hours |
| T03 | Develop patient registration functionality | 5 hours |
| T04 | Implement input validation | 2 hours |
| T05 | Test registration and error handling | 3 hours |
| Total |  | 16 hours |

US10: Role-Based Access Control

| Task ID | Development Task | Estimated Effort |
| --- | --- | --- |
| T06 | Identify user roles and permissions | 3 hours |
| T07 | Design the authentication interface | 3 hours |
| T08 | Implement login and authentication | 5 hours |
| T09 | Implement role-based authorization | 5 hours |
| T10 | Test authorized and unauthorized access | 4 hours |
| Total |  | 20 hours |

US02: Appointment Scheduling

| Task ID | Development Task | Estimated Effort |
| --- | --- | --- |
| T11 | Design the appointment scheduling form | 3 hours |
| T12 | Create the appointment database structure | 3 hours |
| T13 | Develop appointment scheduling functionality | 5 hours |
| T14 | Implement date and time validation | 3 hours |
| T15 | Test appointment creation and display | 3 hours |
| Total |  | 17 hours |

5.3 Sprint Task Summary

| User Story | Estimated Hours |
| --- | --- |
| US01: Patient Registration | 16 |
| US10: Role-Based Access Control | 20 |
| US02: Appointment Scheduling | 17 |
| Total Estimated Effort | 53 hours |

The 53 hours represent estimated task effort, not the total calendar duration of the sprint. Actual effort may vary depending on the team's skills, dependencies, and technical challenges.

6. Estimate Effort Using Story Points

Story points are relative units used to estimate the complexity, effort, uncertainty, and risk associated with a user story.

The team uses the Fibonacci sequence: 1, 2, 3, 5, 8, 13.

6.1 Story Point Estimation Table

| Story ID | User Story | Story Points | Justification |
| --- | --- | --- | --- |
| US01 | Patient Registration | 3 | Requires a form, database integration, validation, and basic testing. |
| US10 | Role-Based Access Control | 5 | Requires authentication, role management, authorization, and security testing. |
| US02 | Appointment Scheduling | 5 | Requires appointment forms, database operations, date validation, and testing. |

Total Sprint Estimate = 3 + 5 + 5 = 13 Story Points

6.2 Estimation Technique: Planning Poker

Planning Poker is a collaborative estimation technique used by Agile teams.

Procedure:

- The Product Owner explains the user story and its business value.

- Developers and testers discuss the requirements.

- Each team member independently selects a Fibonacci-based story point value.

- Team members reveal their estimates simultaneously.

- Members discuss differences in their estimates.

- The team agrees on a final estimate.

Example:

For the Role-Based Access Control story, team members may initially estimate 3, 5, and 8 story points. After discussing the security requirements and implementation complexity, the team agrees on 5 story points.

The estimates are illustrative; an actual Scrum team should determine its own estimates collaboratively.

6.3 Why Story Points Are Useful

- They help compare the relative complexity of user stories.

- They support sprint planning and workload forecasting.

- They account for uncertainty and technical risk.

- They encourage collaboration among team members.

- They help estimate future sprint capacity after actual velocity is observed.

Note: Story points should not be treated as fixed hours. The hourly estimates in Section 5 are separate task-level estimates.

7. Sprint Goal and Expected Deliverables

7.1 Sprint Goal

Sprint Goal: To develop the foundational patient management system by implementing patient registration, secure user access, and appointment scheduling so that authorized hospital staff can create patient records and schedule medical appointments.

This goal provides a clear purpose for Sprint 1 and connects the selected user stories to the overall project vision.

7.2 Expected Deliverables

At the end of Sprint 1, the team expects to deliver the following:

Deliverable 1: Patient Registration Module

- Patient registration form.

- Patient information database.

- Input validation.

- Successful registration confirmation.

- Error messages for invalid input.

Deliverable 2: Authentication and Access Control Module

- Login interface.

- User authentication functionality.

- Role-based permissions.

- Access restrictions for unauthorized users.

- Basic security testing.

Deliverable 3: Appointment Scheduling Module

- Appointment creation form.

- Patient and doctor selection.

- Appointment date and time validation.

- Appointment database integration.

- Appointment listing.

Deliverable 4: Testing and Documentation

- Unit test results.

- Integration test results.

- Identified and resolved defects.

- Basic technical documentation.

- Sprint review demonstration.

7.3 Definition of Done

A user story is considered complete when:

- All agreed acceptance criteria are satisfied.

- The implementation follows the team's coding standards.

- Required unit and integration tests pass.

- No unresolved critical defects remain.

- The feature is integrated into the working application.

- Relevant documentation is updated.

- The Product Owner accepts the completed functionality against the agreed acceptance criteria.

8. Sprint Execution Plan

The team can organize the two-week sprint as follows.

| Day | Planned Activity |
| --- | --- |
| Day 1 | Sprint Planning and requirement clarification |
| Day 2 | Database design and interface design |
| Day 3 | Patient registration development |
| Day 4 | Authentication development |
| Day 5 | Role-based access control implementation |
| Day 6 | Appointment scheduling development |
| Day 7 | Complete appointment validation and database integration |
| Day 8 | Integration testing and defect fixing |
| Day 9 | Acceptance testing and documentation |
| Day 10 | Sprint Review and Sprint Retrospective |

Daily Scrum meetings are held throughout the sprint to inspect progress, coordinate work, and identify obstacles.

This schedule is an initial plan. The team can adjust the sequence based on dependencies and actual progress.

8.1 Scrum Events

Sprint Planning: The team defines the sprint goal, selects user stories, and creates the sprint backlog.

Daily Scrum: Developers inspect progress toward the sprint goal and identify obstacles.

Sprint Review: The team demonstrates completed functionality to stakeholders and collects feedback.

Sprint Retrospective: The team identifies improvements for the next sprint.

9. Risks and Mitigation Strategies

| Risk | Impact | Mitigation Strategy |
| --- | --- | --- |
| Incomplete requirements | Development delays | Clarify acceptance criteria with the Product Owner. |
| Patient data exposure | Privacy and security issues | Apply authentication, authorization, and secure data handling. |
| Database integration problems | Features may not work correctly | Design and test database structures early. |
| Incorrect appointment details | Scheduling errors | Validate dates, times, and required fields. |
| Underestimated development effort | Sprint commitments may be missed | Use Planning Poker and review task dependencies. |
| Notification delivery failures | Patients may miss reminders | Monitor notification status and plan retry handling in a future sprint. |

10. Conclusion

The Agile Sprint Planning and User Story Workshop provides a structured approach to developing the AI-Powered Medical Appointment Follow-Up and Care Coordination System.

The project vision and stakeholder analysis establish the purpose of the system. Epics and user stories divide the requirements into manageable features, while acceptance criteria define measurable completion conditions.

The prioritized product backlog helps the team focus on high-value requirements. Sprint 1 selects patient registration, role-based access control, and appointment scheduling, with an estimated total of 13 story points.

The sprint goal focuses on establishing the foundation for secure patient and appointment management. The expected deliverables include working application modules, testing results, and technical documentation.

By following Agile Scrum practices, the team can deliver software incrementally, respond to stakeholder feedback, identify risks early, and improve the system continuously.

Final Sprint Summary

| Item | Details |
| --- | --- |
| Project | AI-Powered Medical Appointment Follow-Up and Care Coordination System |
| Methodology | Agile Scrum |
| Sprint Duration | 2 Weeks |
| Selected User Stories | 3 |
| Total Story Points | 13 |
| Estimated Task Effort | 53 Hours |
| Main Features | Patient Registration, Access Control, Appointment Scheduling |
| Expected Outcome | A tested foundational application for secure patient and appointment management |

Rubrics for Calculation :

| Criteria | Excellent (5 Marks) | Good (3 Marks) | Satisfactory (2 Marks) | Needs Improvement (1 Mark) |
| --- | --- | --- | --- | --- |
| Project Vision & Stakeholder Identification (30%) | Project vision is clear, comprehensive, and aligned with the problem statement. All relevant stakeholders and their roles are correctly identified. | Vision is clear with minor omissions. Most stakeholders are correctly identified. | Vision is partially defined. Some stakeholders are missing or incorrectly identified. | Vision is unclear or incomplete. Stakeholders are poorly identified or missing. |
| Epics & User Stories (25%) | Epics are well-defined and user stories are complete, follow Agile format, and fully capture functional requirements. | Epics and user stories are mostly complete with minor formatting or requirement issues. | User stories are partially complete with limited Agile structure. | User stories are incomplete, unclear, or do not follow Agile practices. |
| Acceptance Criteria (20%) | Acceptance criteria are specific, measurable, testable, and aligned with all user stories. | Acceptance criteria are mostly clear and testable with minor gaps. | Acceptance criteria are partially defined and lack clarity or completeness. | Acceptance criteria are missing or not aligned with user stories. |
| Product Backlog Prioritization & Sprint Planning (15%) | Product backlog is logically prioritized, sprint backlog is realistic, and task breakdown is complete. | Backlog prioritization and sprint planning are mostly appropriate with minor issues. | Prioritization or sprint planning is partially complete with limited justification. | Backlog prioritization and sprint planning are poorly organized or incomplete. |
| Story Point Estimation, Sprint Goal & Presentation (10%) | Story point estimation is well justified, sprint goal is clear, deliverables are realistic, and presentation is professional and well organized. | Estimation and sprint goal are mostly appropriate with minor inconsistencies. Presentation is clear. | Estimation or sprint goal lacks justification. Presentation is adequate but incomplete. | Estimation is unrealistic or missing. Sprint goal, deliverables, and presentation are unclear or incomplete. |

| Criteria | Mark |
| --- | --- |
| Project Vision & Stakeholder Identification (30%) | /5 |
| Epics & User Stories (25%) | /5 |
| Acceptance Criteria (20%) | /5 |
| Product Backlog Prioritization & Sprint Planning (15%) | /5 |
| Story Point Estimation, Sprint Goal & Presentation (10%) | /5 |
| TOTAL | /25 |